FREELANCER BUILD PRD

Dormant Patient Reactivation Engine

Make.com Automation Build — One-Time Project

Version 1.0  |  All rights reserved

Project Summary Build a reusable Make.com automation that pulls lapsed patient data from a med spa CRM, segments by last visit date, and triggers a personalized 28-day SMS + email reactivation sequence. Budget: $150-$400 fixed ¦ Timeline: 3-5 days ¦ Platform: Make.com

SECTION 1 — PROJECT OVERVIEW

# 1. Project Overview

## What You Are Building

A reusable Make.com automation system — called the Dormant Patient Reactivation Engine — that identifies lapsed patients in a med spa CRM and delivers a personalized 28-day SMS and email sequence to bring them back as paying clients.

This is not a custom build for a single client. It is a Master System — a reusable template where every client-specific element is controlled by a single Settings tab in Google Sheets. Deploying to a new client must be a variable swap, not a rebuild.

The Core Constraint Every element that changes between clients — spa name, booking link, offer text, phone number, business hours — must be pulled from a single Google Sheets Settings tab. Hardcoding any client-specific value anywhere in the Make.com scenario is a failure condition. If you cannot swap a client in 45 minutes by updating one sheet, the build is not complete.

## Project At a Glance

| Item | Detail |
| --- | --- |
| Project type | One-time fixed-price build. No ongoing maintenance expected. |
| Primary platform | Make.com (mandatory — Zapier or n8n not accepted) |
| SMS platform | Twilio (mandatory) |
| Email platform | Mailchimp (mandatory) |
| Data layer | Google Sheets (mandatory — acts as patient database and settings store) |
| CRM sources | Boulevard API, Mangomint API, or CSV upload fallback |
| Budget | $150-$400 USD fixed price |
| Timeline | 3-5 days. Skeleton build by Day 2. Final delivery by Day 4-5. |
| Milestones | Milestone 1 (Day 2): Skeleton build running on dummy data. Milestone 2 (Day 4-5): Full delivery passing acceptance checklist. |
| Escrow | 25-50% upfront. Remainder on acceptance checklist sign-off. |

## What Success Looks Like

The build is complete when all of the following are true:

- Make.com scenario runs end-to-end on the provided dummy med spa data without errors

- All client-specific variables are controlled from a single Settings tab — no hardcoded values in the scenario

- All four automation workflows execute correctly and in the right sequence

- Opt-out logic stops all messaging for any patient who replies STOP — immediately and permanently

- Google Sheets log updates in real time with every send, reply, and status change

- A shareable Make.com blueprint link is provided so the scenario can be cloned

- A Loom walkthrough (3-7 min) demonstrates the full flow end-to-end

- An SOP document explains every installation step a non-technical operator can follow

SECTION 2 — TECH STACK & ARCHITECTURE

# 2. Tech Stack & Architecture

## Platform Stack

| Platform | Role | Notes |
| --- | --- | --- |
| Make.com | Core automation engine | All workflows built here. No substitutions. |
| Twilio | SMS delivery | Pay-per-message. 10DLC registration required for production. |
| Mailchimp | Email delivery | Free tier up to 500 contacts. Transactional email via standard campaigns. |
| Google Sheets | Data layer | Two tabs: Master Patient List and Settings. Acts as the database and config store. |
| Boulevard API | CRM source (primary) | Direct API pull for patient data. REST API, OAuth 2.0. |
| Mangomint API | CRM source (primary) | Direct API pull. REST API. |
| CSV upload | CRM source (fallback) | For Aesthetic Record and any CRM without API access. Owner exports CSV, uploads to Google Sheets. |
| Zapier (optional) | Backup integrations only | Only if Make.com lacks a native connector for a specific edge case. Not a primary tool. |

## Google Sheets Architecture

The Google Sheets workbook is the backbone of the entire system. It must be structured exactly as specified. Do not rename tabs, change column headers, or alter the schema.

### Tab 1 — Settings (Client Variables)

This is the single source of truth for all client-specific configuration. Every variable in Make.com that differs between clients must pull from this tab.

| Row | Variable Name | Example Value |
| --- | --- | --- |
| 1 | spa_name | Glow Aesthetics Las Vegas |
| 2 | provider_name | Dr. Sarah |
| 3 | booking_link | https://glowlv.janeapp.com |
| 4 | reactivation_offer | 15% off your next Botox session |
| 5 | offer_expiry_date | May 31, 2026 |
| 6 | spa_phone | +17025550100 |
| 7 | business_hours_start | 09:00 |
| 8 | business_hours_end | 18:00 |
| 9 | send_days | Tue,Wed,Thu |
| 10 | timezone | America/Los_Angeles |
| 11 | twilio_from_number | +17025559999 |
| 12 | mailchimp_list_id | abc123def456 |
| 13 | escalation_phone | +17025550101 |
| 14 | escalation_email | owner@glowlv.com |

### Tab 2 — Master Patient List

Every patient enrolled in or who has passed through the reactivation sequence lives in this tab. Columns must be exactly as specified — Make.com reads from and writes to these columns by name.

| Column | Type | Description |
| --- | --- | --- |
| patient_id | String | Unique identifier from CRM. Used as deduplication key. |
| first_name | String | Used for SMS/email personalization. |
| phone | String (E.164) | Format: +1XXXXXXXXXX. Used for Twilio SMS. |
| email | String | Used for Mailchimp email sends. |
| last_visit_date | Date (YYYY-MM-DD) | Pulled from CRM. Used for 60-120 day lapse filter. |
| last_service | String (optional) | Most recent treatment type. Used for personalization if available. |
| enrollment_date | Date (YYYY-MM-DD) | Date patient entered the reactivation sequence. |
| sequence_track | String | 60_day / 90_day / 120_day — determines message tone. |
| status | String | enrolled / replied / converted / opted_out / no_response / sequence_complete |
| last_contacted_date | Date | Auto-updated by Make.com after each send. |
| last_message_number | Integer | Which message in the sequence was sent last (1-7). |
| channel_last_used | String | sms or email |
| replied | Boolean | TRUE once any reply is received. |
| booking_link_clicked | Boolean | TRUE once booking link is clicked (tracked via Twilio/Mailchimp). |
| opted_out | Boolean | TRUE if patient replied STOP. Permanently excludes from all sends. |
| converted | Boolean | TRUE when owner marks patient as booked. |
| estimated_revenue | Currency | Owner-entered field when booking completes. |
| notes | String | Any manual notes from the owner or system flags. |

SECTION 3 — DATA PREPARATION WORKFLOW

# 3. Data Preparation Workflow

## Stage 1: CRM Data Pull

The system must support two methods of getting patient data into Google Sheets. Build both. The API method is preferred. The CSV fallback is mandatory.

### Method A — Direct API Pull (Boulevard / Mangomint)

Make.com connects directly to the CRM API and pulls patient records on a scheduled basis (daily at 6am client timezone). The Make.com scenario filters for patients whose last visit date falls between 60 and 120 days ago.

Boulevard API REST API. Authentication via OAuth 2.0 bearer token. Endpoint: GET /v1/clients with query params for last_appointment_date range. Returns patient profile including name, phone, email, last appointment date, last service. Make.com has a native Boulevard integration — use it.

Mangomint API REST API. Authentication via API key in request header (X-API-Key). Endpoint: GET /patients with date_last_visit filter. Returns equivalent patient data. No native Make.com module — use HTTP module with custom headers.

### Method B — CSV Upload Fallback

For clients on Aesthetic Record or any CRM without direct API access:

- Owner exports patient list from CRM as CSV

- Owner uploads CSV to a designated Google Drive folder

- Make.com monitors the Drive folder — detects new CSV upload

- Make.com parses the CSV, maps columns to the Master Patient List schema, and appends new records

- Owner is notified via email when import is complete and how many records were added

The CSV import must handle: missing columns gracefully (skip with a log entry), duplicate phone numbers (deduplicate using phone as unique key), invalid phone formats (flag as invalid_number in notes column, skip SMS for that patient).

## Stage 2: Deduplication & Filtering

Before any patient is enrolled in the sequence, the system runs these checks in order. All checks happen inside Make.com — not in the sheet manually.

| # | Check | Action if Failed |
| --- | --- | --- |
| 1 | Last visit date is between 60 and 120 days ago | Skip — not yet lapsed or too long lapsed |
| 2 | Phone number exists and is in E.164 format | Flag as invalid_number in notes. Enroll email-only if email exists. |
| 3 | Email address exists and is formatted correctly | Flag as no_email in notes. Enroll SMS-only if phone exists. |
| 4 | Patient not already enrolled (not in Master List with active status) | Skip — already in sequence |
| 5 | opted_out column is not TRUE | Skip permanently — never re-enroll opted-out patients |
| 6 | Patient has not been sequence_complete in the last 90 days | Skip — too soon for re-enrollment |

## Stage 3: Sequence Track Assignment

Once a patient passes all checks, they are assigned a sequence track based on how long they have been lapsed. The track determines the tone of the messages — more urgent for longer-lapsed patients.

| Track | Lapse Window | Tone |
| --- | --- | --- |
| 60_day | 60-74 days since last visit | Warm and personal. They left recently. Focus on missing them. |
| 90_day | 75-99 days since last visit | Slightly more urgent. Introduce the offer earlier in the sequence. |
| 120_day | 100-120 days since last visit | Direct and value-forward. They need a compelling reason to return. |

SECTION 4 — AUTOMATION WORKFLOWS

# 4. Automation Workflows

Four workflows must be built in Make.com. Each is described below with trigger, logic, actions, and failure handling.

## Workflow 1 — Sequence Enrollment (Daily Trigger)

Trigger Scheduled: Daily at 6:00 AM in the client timezone (pulled from Settings tab). Also triggerable manually via a Make.com webhook for first-run setup.

### Logic Flow

START READ Settings tab → load all variables PULL lapsed patients from CRM (API or check Drive for new CSV) FOR each patient record: RUN deduplication checks (Section 3, Stage 2) IF all checks pass: ASSIGN sequence track (60/90/120 day) APPEND row to Master Patient List SET status = 'enrolled' SET enrollment_date = today SET sequence_track = assigned track LOG: patient enrolled, timestamp, track assigned ELSE: LOG: patient skipped, reason code END

### Error Handling

- If CRM API call fails: retry 3 times with 5-minute intervals. If all retries fail: send error alert to escalation email.

- If Google Sheets write fails: retry 2 times. Log failure with patient ID if write cannot complete.

- If zero patients enroll on a given day: this is not an error — log as normal run with 0 enrollments.

## Workflow 2 — Message Execution (Scheduled Trigger)

Trigger Scheduled: Runs Tuesday, Wednesday, Thursday between 10:00 AM and 2:00 PM in the client timezone. Make.com checks send_days and business_hours from Settings tab before executing any send. If today is not a send day, the workflow exits without sending anything.

### The 28-Day Sequence — Message Schedule

| Day | Msg # | Channel | Purpose |
| --- | --- | --- | --- |
| Day 1 | 1 | SMS | Warm re-introduction. We have missed you. Soft open. |
| Day 3 | 2 | Email | Value reminder. What results were they working toward. No offer yet. |
| Day 7 | 3 | SMS | The offer. Personalized reactivation incentive with booking link. |
| Day 12 | 4 | Email | Social proof and soft urgency. Testimonials. Offer expires soon. |
| Day 18 | 5 | SMS | Personal check-in. Did you see the offer? Feels like a human follow-up. |
| Day 23 | 6 | Email | Last chance. Offer expiry date. One clear CTA. |
| Day 28 | 7 | SMS | Final touchpoint. Last message. Respectful close. |

### SMS Templates — Build These Exactly

Variables in curly braces are pulled from Settings tab. Do not hardcode any values.

SMS Message 1 — Day 1 (Warm Re-Introduction) Hi {first_name}, this is {provider_name} from {spa_name}! We've missed you and wanted to personally check in. It's been a little while since your last visit and we'd love to have you back. Reply YES and I'll send you something special. Reply STOP to opt out.

SMS Message 3 — Day 7 (The Offer) Hi {first_name}, {provider_name} here from {spa_name}. I wanted to extend this just for returning patients: {reactivation_offer} - expires {offer_expiry_date}. Book here: {booking_link} Reply STOP to opt out.

SMS Message 5 — Day 18 (Personal Check-In) Hey {first_name} - just checking in from {spa_name}. Did you get a chance to see the offer I sent over? We only have a few spots this month. Happy to answer any questions. - {provider_name} Reply STOP to opt out.

SMS Message 7 — Day 28 (Final) Hi {first_name}, this is the last time I'll reach out. Your spot and {reactivation_offer} expire {offer_expiry_date}. Would love to see you back. {booking_link} Reply STOP anytime. - {spa_name}

### Execution Logic

ON TRIGGER: CHECK: Is today in send_days? If NO → EXIT CHECK: Is current time between business_hours_start and business_hours_end? If NO → EXIT READ all rows in Master Patient List where status = 'enrolled' FOR each enrolled patient: CALCULATE days_since_enrollment = today - enrollment_date IF days_since_enrollment matches a send day (1, 3, 7, 12, 18, 23, 28): CHECK: patient.opted_out = FALSE CHECK: patient.replied = FALSE (if TRUE, skip — Workflow 3 handles replied patients) SEND appropriate message via Twilio (SMS) or Mailchimp (email) UPDATE Master Patient List: SET last_contacted_date = today SET last_message_number = current message number SET channel_last_used = sms or email LOG: send confirmed, message ID, timestamp IF days_since_enrollment > 28: SET status = 'sequence_complete' LOG: sequence complete, no response

## Workflow 3 — Reply Handler & Escalation

Trigger Twilio inbound webhook — fires immediately when any patient replies to an SMS. Mailchimp click webhook — fires when a patient clicks the booking link in any email.

### Reply Handling Logic

ON INBOUND SMS REPLY: IDENTIFY patient by phone number → match to Master Patient List IF reply contains STOP (case-insensitive, any variation): SET opted_out = TRUE SET status = 'opted_out' SEND Twilio opt-out confirmation: 'You have been unsubscribed. Reply START to resubscribe.' LOG: opt-out confirmed, timestamp EXIT — no further processing ELSE: SET replied = TRUE SET status = 'replied' LOG: reply received, message content, timestamp CHECK for booking intent keywords: Keywords: book, appointment, schedule, available, when, price, cost, how much, interested IF keyword match: SET lead_temperature = 'hot' SEND escalation alert to escalation_phone (SMS) and escalation_email: 'HOT LEAD: {first_name} ({phone}) replied to your reactivation sequence. Message: [{reply_text}]. Call or text them back now.' SEND patient an auto-reply: 'Thanks {first_name}! We will be in touch shortly to get you booked. In the meantime you can grab a spot here: {booking_link}' ELSE: SET lead_temperature = 'warm' ADD to owner daily digest (send each morning with all warm replies) SEND patient an auto-reply: 'Thanks for reaching out {first_name}! We will get back to you shortly. - {spa_name}'

### Booking Link Click Handler

ON BOOKING LINK CLICK (Mailchimp webhook or Twilio link tracking): IDENTIFY patient SET booking_link_clicked = TRUE LOG: click recorded, timestamp, message that contained link WAIT 24 hours CHECK: Has status changed to 'converted'? IF YES: no action needed IF NO: SEND one follow-up SMS: 'Hey {first_name} - saw you were checking out our booking page. Need help finding the right time? {booking_link} - {spa_name}'

## Workflow 4 — Reporting & Digests

Trigger Two scheduled sends: (1) Daily digest — Monday through Friday at 8:00 AM client timezone. (2) Weekly summary — Monday at 8:30 AM client timezone.

### Daily Hot Lead Digest

If there are any unacknowledged hot leads or warm replies from the previous 24 hours, send a digest to the owner's escalation email. If no replies in 24 hours, no email is sent.

### Weekly Summary Email

Sent every Monday at 8:30 AM to the escalation email. Pulled from Master Patient List. Must include:

- Patients contacted this week (count)

- New replies received (count, broken down by hot vs. warm)

- Booking links clicked (count)

- Patients with status changed to converted this week (count)

- Estimated revenue from converted patients (sum of estimated_revenue column for this week)

- Patients who completed the sequence with no response (count)

- Total active patients currently in sequence (enrolled status, count)

- Link to Google Sheets Master Patient List

SECTION 5 — VARIABLE REFERENCE

# 5. Variable Reference

## Complete Variable List

Every variable used in any SMS template, email template, or automation logic must be sourced from one of three places: the Settings tab, the Master Patient List, or a Make.com system variable. No value may be hardcoded in the scenario itself.

| Variable | Source | Used In |
| --- | --- | --- |
| {first_name} | Master Patient List | All SMS and email messages |
| {spa_name} | Settings tab | All SMS and email messages, escalation alerts |
| {provider_name} | Settings tab | SMS messages 1, 3, 5, 7 |
| {reactivation_offer} | Settings tab | SMS messages 3 and 7, email messages 2, 3, 4 |
| {offer_expiry_date} | Settings tab | SMS messages 3 and 7, email messages 3 and 4 |
| {booking_link} | Settings tab | SMS messages 3, 5, 7 and all email messages |
| {phone} | Master Patient List | Escalation alert only |
| {reply_text} | Twilio webhook payload | Escalation alert |
| {sequence_track} | Master Patient List | Controls which message variant is sent |
| {enrollment_date} | Master Patient List | Used to calculate days_since_enrollment |
| {last_service} | Master Patient List | Optional — used in email message 2 for personalization if populated |

SECTION 6 — FAILURE POINTS & ERROR HANDLING

# 6. Failure Points & Error Handling

## Known Failure Points — Build Solutions For All of These

| Failure Point | Risk Level | Required Solution |
| --- | --- | --- |
| CRM API rate limit hit | Medium | Implement exponential backoff. Retry after 60s, then 5min, then 30min. Alert if all retries fail. |
| Twilio SMS fails to deliver (invalid number) | Medium | Catch Twilio error code 21211. Set phone column to invalid_number flag. Continue with email-only for this patient. |
| Duplicate patient in Master List | High | Deduplicate on phone number as unique key before every append. Log and skip if duplicate found. |
| Make.com scenario throws unhandled error mid-run | High | Enable Make.com error notifications to escalation email. Use resume-from-failure by checking last_message_number in sheet before each send. |
| Owner updates booking link after campaign starts | Medium | All values read from Settings tab live — no cache. Updated booking link is reflected in next send automatically. |
| Patient replies STOP but receives another message | Critical | opted_out check must occur before every single send — not just at enrollment. This is a compliance requirement, not optional. |
| Send fires outside business hours | Medium | Time check must occur inside Make.com using the client timezone from Settings. Do not rely on Make.com server timezone. |
| Mailchimp API limit reached | Low | Mailchimp free tier allows 500 sends/day. If client patient list exceeds this, flag during onboarding and upgrade Mailchimp plan. |
| Google Sheets row count exceeds API limits | Low | Standard Google Sheets API handles up to 10M cells. Not a realistic concern for this use case. |
| 10DLC not registered before production launch | High | Include 10DLC registration instructions in SOP. Note it takes 1-2 weeks to clear. Build should include placeholder setup instructions. |

SECTION 7 — DELIVERABLES & ACCEPTANCE CHECKLIST

# 7. Deliverables & Acceptance Checklist

## Required Deliverables

All five deliverables must be provided before final payment is released. Partial delivery does not constitute completion.

| # | Deliverable | Specification |
| --- | --- | --- |
| 1 | Working Make.com scenario | Runs end-to-end on dummy data. All 4 workflows active. Shareable blueprint link provided. |
| 2 | Google Sheets template | Exact schema as specified. Settings tab pre-populated with dummy client data. Master Patient List with 20 dummy patient rows for testing. |
| 3 | Loom walkthrough video | 3-7 minutes. Demonstrates: scenario structure, Settings tab configuration, a full test run on dummy data, opt-out handling, escalation alert, weekly report output. |
| 4 | SOP document | Step-by-step install instructions a non-technical operator can follow. Covers: CRM connection, Settings tab population, first test run, pre-launch checklist. |
| 5 | Variable reference doc | Complete list of every variable in the system, its source (Settings tab or patient list), and which messages it appears in. |

## Acceptance Checklist — All Must Pass

Payment Release Condition Final payment (remaining escrow) is released only after every item on this checklist is confirmed. The checklist is run by the project owner — not self-certified by the freelancer.

### Workflow 1 — Enrollment

- Scenario connects to Boulevard API with test credentials and pulls patient records

- CSV fallback workflow detects a new file in Google Drive and imports it correctly

- Deduplication removes duplicate phone numbers before enrollment

- Opted-out patients are never re-enrolled

- All six enrollment checks execute in the correct order

- Enrolled patients appear in Master Patient List with correct status, enrollment date, and track

### Workflow 2 — Message Execution

- Scenario does not execute on non-send days (test by setting send_days to exclude today and confirming no sends fire)

- Scenario does not execute outside business hours (test with time override)

- All 7 messages fire on the correct day offsets from enrollment date

- SMS messages send via Twilio with correct variables populated from Settings tab

- Email messages send via Mailchimp with correct variables populated

- Master Patient List updates correctly after each send (date, message number, channel)

- Patients with replied = TRUE are skipped by this workflow

- Patients with opted_out = TRUE are never sent to — even if somehow still enrolled

### Workflow 3 — Reply Handler

- STOP reply sets opted_out = TRUE and status = opted_out immediately

- STOP reply triggers Twilio opt-out confirmation message

- STOP reply halts all further sends for that patient permanently

- Keyword-matched replies trigger hot lead escalation alert within 60 seconds

- Escalation alert goes to both escalation_phone (SMS) and escalation_email

- Non-keyword replies are tagged as warm and included in daily digest

- Booking link click updates booking_link_clicked to TRUE

- 24-hour follow-up fires if no conversion recorded after click

### Workflow 4 — Reporting

- Daily digest sends only if unacknowledged hot leads or warm replies exist (no email if no replies)

- Weekly summary email sends Monday at 8:30 AM and contains all required fields

- All counts in weekly summary match manual count from Master Patient List

### System-Wide

- All client-specific values read from Settings tab — zero hardcoded values in scenario

- Shareable Make.com blueprint link opens correctly in a clean browser session

- Loom walkthrough covers all required sections and is under 7 minutes

- SOP document can be followed by a non-technical operator to complete a full install

- Google Sheets template schema matches specification exactly — no renamed or missing columns

SECTION 8 — HIRING REQUIREMENTS & SCREENING

# 8. Hiring Requirements & Screening

## Minimum Qualifications

- Demonstrated experience building complex Make.com scenarios (not Zapier, not n8n — Make.com specifically)

- Previous work with Twilio API inside Make.com — SMS send and inbound webhook handling

- Previous work with Mailchimp API or Make.com Mailchimp module

- Previous work with Google Sheets as a data layer inside Make.com

- Ability to read and implement a technical spec without requiring hand-holding on the architecture

- Available to deliver skeleton build by Day 2 of engagement

## Disqualifying Factors

- Proposes using Zapier or n8n instead of Make.com

- Cannot show a previous Make.com build via Loom or shareable blueprint link

- Asks to redesign the architecture rather than build to spec

- Cannot commit to Day 2 skeleton milestone

- Application does not include the word Blueprint (filter word — confirms they read the full brief)

## Screening Questions

Send these to every applicant who passes the initial filter. Evaluate specificity and technical depth of responses — not just yes/no answers.

| # | Question |
| --- | --- |
| 1 | What is the most complex Make.com scenario you have built? Share a Loom walkthrough or a shareable blueprint link. |
| 2 | How do you handle API rate-limit errors inside Make.com? Walk me through your approach. |
| 3 | If a Make.com scenario step fails mid-run and 300 patients were being processed, how do you ensure no patient gets skipped or double-messaged on the retry? |
| 4 | Describe how you would build a system where all client-specific variables are controlled from a single Google Sheets tab — no hardcoded values in the scenario. |
| 5 | What timezone are you in, and can you commit to delivering a working skeleton build by Day 2 of the engagement? |

## Evaluation Rubric

| Criterion | Strong Answer | Weak Answer |
| --- | --- | --- |
| Q1 — Previous work | Shares a Loom or blueprint link immediately. Explains the complexity. | Says they have experience but cannot show anything. |
| Q2 — Rate limits | Mentions exponential backoff, retry logic, error handlers in Make.com specifically. | Says they would check the API docs or figure it out. |
| Q3 — Mid-run failure | Describes using a status column to track state and resume-from-last-processed logic. | Vague answer about error notifications or manual retry. |
| Q4 — Variable system | Describes a lookup pattern from a Settings tab with Make.com data store or sheet read at scenario start. | Describes putting variables in the scenario or using Make.com constants. |
| Q5 — Availability | Confirms timezone and Day 2 milestone explicitly. | Hedges on timeline or does not confirm. |

SECTION 9 — PROJECT ONBOARDING PACKAGE

# 9. Project Onboarding Package

Share all of the following with the selected freelancer at kick-off. Nothing should be requested after kick-off — this package contains everything needed to build.

## What Is Provided at Kick-Off

| Item | Description |
| --- | --- |
| This PRD document | Complete build specification. The authoritative reference for all decisions. |
| Google Sheets template (blank) | Pre-built with correct tab names and column headers. Ready to populate with dummy data. |
| Dummy patient CSV (20 rows) | Fake patient data: names, phone numbers, emails, last visit dates spread across 60-120 day lapse window. |
| Dummy Settings tab (populated) | Settings tab filled with fictional spa data — Glow Aesthetics Las Vegas — for testing. |
| Boulevard API sandbox credentials | Test API key for Boulevard sandbox environment. For API connection testing only. |
| Twilio test credentials | Twilio test account SID and auth token. No real SMS charges in test mode. |
| Mailchimp test API key | Test Mailchimp account with dummy list pre-populated. |
| Make.com account access | Invite to Make.com organization as a collaborator. Build inside the designated team workspace. |

## Milestone Structure

| Milestone | Due | Criteria |
| --- | --- | --- |
| Milestone 1 | Day 2 of engagement | Skeleton build running. All 4 workflows exist in Make.com. Enrollment runs on dummy CSV. At least one SMS fires via Twilio test. Google Sheets schema is populated and connected. |
| Milestone 2 | Day 4-5 of engagement | All items on Acceptance Checklist (Section 7) confirmed. All 5 deliverables provided. Final payment released. |

Important If Milestone 1 is not met by Day 2, the project owner reserves the right to cancel the engagement and release only the upfront escrow payment. Communication about delays must happen proactively — before the milestone date, not after.

— End of Document —